# Project Planning and Management

UK Train Rides Analytics: Delays, Cancellations, Refunds and Revenue Forecasting (Power BI)

DEPI Graduation Project

Team: NHA-5-049

Project Leader: Ahmed Nasser Abdelmoghney Jafer

Date: October 2026

# 1. Project Overview

The project analyzes 31,653 UK railway ticket transactions to understand why delays, cancellations and refund requests reduce revenue and affect customers. The findings are presented in an interactive Power BI dashboard that turns the analysis into actionable recommendations.

## 1.1 Objectives

- Clean and prepare the railway ticket dataset for analysis.

- Design a star schema data model with a fact table and dimension tables.

- Identify the main problems: delayed trips, cancelled trips, and refund requests.

- Quantify the revenue affected by each problem and its cause.

- Propose assumption-based solutions, linking each cause to the department responsible.

- Estimate the revenue that can be recovered from these solutions.

- Forecast next month's rides, daily revenue and demand by ticket class.

- Deliver an interactive Power BI dashboard, a final report and a presentation.

# 2. Scope

## 2.1 In Scope

- Cleaning and standardizing the UK railway ticket dataset (31,653 transactions).

- Building a star schema model in Power BI with fact and dimension tables.

- Analyzing delays, cancellations, refund requests and their causes.

- Estimating the revenue affected by each problem.

- Assumption-based solutions linked to the departments responsible.

- An interactive Power BI dashboard, a final report and a presentation.

## 2.2 Out of Scope

- Real-time data or live railway operations data.

- Predicting individual journeys or passenger behavior.

- Implementing the proposed solutions in a real railway system.

## 2.3 Assumptions

- The dataset is accurate and represents the full period analyzed.

- Customers who had a delayed or cancelled trip and did not request a refund are treated as handled customers. This is an assumption, as the dataset does not record how customers were handled.

- Solution success rates are assumed values used to estimate recoverable revenue, not results from the data.

# 3. Team and Roles

The team has six members. The project is organized around five problems, each owned by one team member, while data cleaning, modeling, dashboard design and reporting are shared by role as shown below.

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Ahmed Nasser Abdelmoghney Jafer | Project Leader, Data Cleaning | Leads the team and the submissions. Cleans and standardizes the dataset in Power Query. |
| Omar Mahmoud Attia Khattab | Data Modeling | Designs the star schema and builds relationships in Power BI. |
| Mohamed Baligh Mahmoud Ateya | Reporting | Writes the final report and the project documentation. |
| Eman Ahmed Ebrahim Kenawy | Dashboard | Designs and builds the Power BI dashboard. |
| Aliaa Saeed Abd Elaziz Sarhan | Dashboard | Designs and builds the Power BI dashboard.. |
| Seba Ahmed Adel Yehia | Dashboard | Designs and builds the Power BI dashboard. |

## 3.1 Problems and Owners

| #. | Problem | How It Is Handled | Owner |
| --- | --- | --- | --- |
| 1 | Delays | Analyze delay causes and the revenue affected. Link each cause to the department responsible and a proposed solution. | Aliaa Saeed Abd Elaziz Sarhan |
| 2 | Cancellations | Analyze cancelled trips by cause and route. Link each cause to the department responsible and a proposed solution. | Eman Ahmed Ebrahim Kenawy |
| 3 | Refund Requests | Analyze refund requests and the amount refunded for delayed and cancelled trips. | Mohamed Baligh Mahmoud Ateya |
| 4 | Handled Customers | Identify customers with a delayed or cancelled trip who did not request a refund and treat them as handled customers with assumed actions (such as vouchers or free rebooking). | Ahmed Nasser Abdelmoghney Jafer |
| 5 | Peak Hours | Detect peak hours from the ticket data itself, then analyze delays and cancellations during those hours. | Seba Ahmed Adel Yehia |

# 4. Timeline

The project follows a four-week plan. Each week has a clear focus and deliverables.

| Week. | Focus | Main Activities | Owner |
| --- | --- | --- | --- |
| 1 | Data Cleaning | Load the dataset into Power Query. Standardize the delay reasons, fix data types, handle null values for cancelled trips. | Ahmed Nasser |
| 2 | Modeling and Analysis | Design the star schema and relationships. Write the analysis questions and the key measures for each problem. | Omar Mahmoud Khattab and problem owners |
| 3 | Dashboard | Build the Power BI dashboard pages for the five problems, the solutions by department, and the forecast of next month’s rides, daily revenue and demand by ticket class. | Eman Ahmed, Aliaa Saeed , Seba Ahmed |
| 4 | Report and Presentation | Write the final report, test the dashboard, prepare the presentation and upload all documents to GitHub. | Mohamed Baligh |

# 5. Tools and Technologies

The following tools are used in the project:

| Tool | Purpose. | Used For. |
| --- | --- | --- |
| Power BI Desktop | Data visualization and modeling | Building the data model, measures and the interactive dashboard |
| Power Query | Data preparation | Cleaning, standardizing and transforming the dataset, and building the dimension tables |
| DAX | Calculations | Measures such as delay rate, cancellation rate, refund rate, handled customers and recovered revenue |
| Microsoft Excel | Data inspection | Reviewing the raw dataset and the data dictionary |
| GitHub | Version control and submission | Storing the project documents and files for submission |
| Microsoft Word | Documentation | Writing the project documents and the final report |
| Power BI Forecasting (Analytics pane) | Time-series forecasting | Forecasting next month’s daily rides and revenue, and demand by ticket class, using exponential smoothing with weekly seasonality |

# 6. Risks and Mitigation

The table below lists the main project risks and how the team handles them.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Inconsistent values in the data (for example, different spellings of the same delay reason) | Wrong totals and duplicated categories in the dashboard | Standardize values in Power Query and verify the counts against the raw dataset |
| The dataset does not record how customers were handled or whether refunds were paid | Results about handled customers and recovered revenue cannot be proven from the data | State them clearly as assumptions, and let the success rate be adjusted in the dashboard |
| Solution success rates are assumed values | Recovered revenue estimates may be questioned | Document the logic behind each rate and label it as an assumption in the report |
| Slow refresh or heavy data model | Delays in building and testing the dashboard | Keep the star schema simple and use measures instead of extra columns |
| Large project file (.pbix) or files over the GitHub upload limit | Submission delays | Check file sizes early and compress or upload large files with GitHub Desktop |
| Missing the submission deadlines | Incomplete submission | Follow the weekly plan, assign each document to an owner, and upload it to GitHub before each deadline |
| The dataset covers only four months (January to April 2024) | Forecasts have wide confidence intervals and cannot capture yearly seasonality | Forecast at daily level with weekly seasonality, show the confidence interval, and state the limitation in the report |

# 7. Deliverables and Milestones

The table below lists the project deliverables, the GitHub folder for each one, and the submission deadlines. Deadlines that had already passed were extended to 31 October 2026.

| Deliverable | Contents. | GitHub Folder | Deadline |
| --- | --- | --- | --- |
| Project Planning and Management | Scope, team roles, timeline, tools and risks | 01-Project-Planning | 31 Oct 2026 |
| Literature Review | Review of similar work on railway delay analysis, refund policies and BI dashboards | 02-Literature-Review | 31 Oct 2026 |
| Requirements Gathering | Problem statement, business questions, KPIs, requirements and data dictionary | 03-Requirements-Gathering | 31 Oct 2026 |
| System Analysis and Design | Star schema, data cleaning steps, relationships and measures | 04-System-Analysis-and-Design | 6 Nov 2026 |
| Implementation | Power BI file, dataset, Power Query and DAX code | 05-Implementation | 30 Nov 2026 |
| Final Presentation, Testing and Reports | Final presentation, test results and final report | 06-Final-Presentation-and-Reports | 4 Dec 2026 |

Contents

1. Project Overview	2

1.1 Objectives	2

2. Scope	2

2.1 In Scope	2

2.2 Out of Scope	2

2.3 Assumptions	3

3. Team and Roles	3

3.1 Problems and Owners	4

4. Timeline	4

5. Tools and Technologies	5

6. Risks and Mitigation	6

7. Deliverables and Milestones	7